PROPOSAL

Website Development

Proposal

PREPARED FOR

ASR GROUP

FLUZ SOCIAL STUDIO PRIVATE LIMITED

Hyderabad, Telangana, India

AT A GLANCE

# Proposal Summary

| Prepared by | Fluz Social Studio Private Limited |
| --- | --- |
| Prepared for | ASR GROUP |
| Proposal date | 23 July 2026 |
| Valid until | 07 August 2026 |
| Prepared by (contact) | Fluz Social Studio Project Team |

01

# Scope of Work

## Project Objectives

- Present Construction, Real Estate, and Interior Solutions clearly

- Give prospective customers a direct path to enquire by call, WhatsApp, or form

- Deliver a responsive, SEO-optimised website with optimised page performance

## Design & Content

- Custom website design with a clear visual hierarchy

- Responsive layouts for desktop, tablet, and mobile

- Clear call-to-action sections and enquiry journey

## Website Development

- Core pages for services, about, and contact enquiries

- Lead form, contact details, WhatsApp, and call buttons where required

- SEO-ready structure and optimised page performance

## Deployment & Support

- Domain, DNS, deployment, and SSL setup where supported

- Live website launch and technical setup assistance

- 15 days of post-launch technical support

02

# Timeline & Investment

Delivery starts after the advance payment, required content, approvals, and access are received. Any delay in these may extend the delivery schedule. All amounts are in INR.

| Phase | Deliverable | Timeline | Investment |
| --- | --- | --- | --- |
| 01 — Website Development | Website design, responsive development, core pages and enquiry flow | After content approval | ₹15,000 |
| 02 — SEO-Optimised Website | SEO-ready structure, metadata, headings, image optimisation | With build | ₹2,000 |
| 03 — Deployment | DNS/domain connection, SSL support, and website launch | Final stage | ₹3,000 |
| 04 — Support | 15 days of post-launch technical support | After launch | Included |

Payment terms: 50% advance (₹10,000) to start and 50% (₹10,000) before final deployment.

03

# Terms & Next Steps

- This proposal is valid for 15 days from 23 July 2026

- Reasonable revisions within the agreed scope are included

- Extra pages, features, or integrations will be quoted separately

Accepted & Agreed

For Fluz Social Studio Private Limited

Authorised Signatory, Designation, Date

For ASR GROUP

Name, Designation, Date